**Weekly Status Report:**

**Week of:** <November 13, 2017> to < November 19, 2017>

**Report prepared by:** <Alexander Morfin>

**List of itemized activities planned for this week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S. No. | Activity Description | Member Responsible | Completion Status (%) | Reason for delay |
| 1. Michael | He will be dealing with file, input and output | File IO | 0% | Busy with other school work |
| 1. Anh | She will be dealing with searching the database through a binary tree | Search  Binary Tree Search | 0%  0% | Busy with other school work |
| 1. Alex | I will be dealing with making a local database for all of searches | Local Database  Hash Table | 0%  0% | Sick |
| 1. Stephen | He is in charge of our main menu interaction | UI(user interface) | 40% | N/A |
| 1. Brad | He is in charge of obtaining info on the movies and copying them into my database | HTTP  Internet Movie Search Database  Data Nodes | 90%  90%  50% | N/A |

**List of itemized activities planned for next week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S. No. | Activity Description | Member Responsible | Completion Expected (%) | Reason for multi-week |
| 1. Michael | He will be dealing with file, input and output | File IO | 100% | N/A |
| 1. Anh | She will be dealing with searching the database through a binary tree | Search  Binary Tree Search | 100%  100% | N/A |
| 1. Alex | I will be dealing with making a local database for all of searches | Local Database  Hash Table | 100%  100% | N/A |
| 1. Stephen | He is in charge of our main menu interaction | UI(user interface) | 100% | N/A |
| 1. Brad | He is in charge of obtaining info on the movies and copying them into my database | HTTP  Internet Movie Search Database  Data Nodes | 100%  100%  100% | N/A |